|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task Number | Planned Action | Planed Outcome | Time Estimated | Target Completion | Criteria |
| 1 | Decided to make a website that would be informative to help my client | Create a back end code on sublime and gather all information | 1hr | 10/12/18 | A |
| 2 | Started to look at examples of website that were informative and well organized | Choose my template and how I will be creating the visual of the website | 1hr | 10/20/18 | A |
| 3 | Decided to use Sublime as an editor text to work with the back-end for the website | I used sublime and have completed my start-up for my website and preparing to input. | 1.5hr | 10/21/18 | A |
| 4 | Planning in what kind technique and type of language that I will be using when developing my clients website | I will be using JavaScript and JQuery after investigating the different type of languages in which I saw that these will satisfy my website. | 1.5Hr | 11/02/18 | A |
| 5 | Investigating in how to split my html sheet into columns in order to do the best fit for my client website and be able to have an organized website, by using columns | By using JQuery I am able to split my website into the best columns and have the best fit within the right measurement of pixels for my website. | 1.5 hr | 11/07/18 | B |
| 6 | Create a nav bar for my website | We be using flex box in order to create a proper fit on my menu bar for my clients website | 1.5hr | 01/16/19 | C |
|  |  |  |  |  |  |
| 7 | Continue to work on the back end of my website to get everything structure | I was able to finish my back end by finish splitting my outline of my website | 1.5 hr | 01/21/19 | C |
|  | After finishing my back-end for my website I need to set up a css file | I set up my CSS file in which I am preparing to style my website | 1.5hr | 1/29/19 | C |
| 8 | I will focus on font size and font style | I finish inputting my font sizes and font style in order to make the website presentable and readable | 1.5hr | 1/30/19 | C |
| 9 | I will research in how to add to the background and obtain measurements to make my website background presentable | I was able to find the measurement to perfectly break up my background to make my pixel be at the best quality | 1.5hr | 2/5/2019 | C |
| 10 | After completing the components to my backgrounds I then need to research for padding commands in order to polish the features on my website | I found the padding components and the proper pixel measurements been 60px in which helped | 1.5hr | 2/10/2019 | C |
| 11 | Lastly I put a transition on my nav bar to my informative pages. | I input the right correlation within my nav bar to my pages in which completes the website as a whole. The whole JavaScript function works the right way. | 1.5hr | 2/13/19 | C |

Start

Provide fund or suppport

Provide Information and sign up

Want involvement?

Community Food Bank